## Slide 1: Solar Energy Calculator
Team Anonymous
Alexander Colvin
Michael Munchin
Darran Kartaschew
Luke Durkan
Team Members

## Slide 2: New Functionality
Release 2 Focus – Android Application
  Iteration 3
    Android and Desktop Refinement
  Iteration 4
    Report printing
    Technical Refinement
Priorities
  Creating a second client application
  Refining all previous functionality

## Slide 3: Tracking
23
Chart: 
| Unit | UAT
Pass | 556 | 70
Fail | 7 | 4
Chart: Story Points
| Total | Iteration 1 | Iteration 2 | Iteration 3 | Iteration 4
 | 86 | 68 | 45 | 23 | 17

## Slide 4: Reflection
What worked?
  Positive customer commitment
  Different people writing tests and code
What didn’t?
  Sharing code between client applications
  TDD on Android
Team Issues
  Not the best communication at times
Risks
  Started android development early in case of unforseen setbacks with new technology