## Slide 1: Solar Energy Calculator
Team Anonymous
Alexander Colvin
Michael Munchin
Darran Kartaschew
Luke Durkan
Team Members

## Slide 2: New Functionality
Release 1 Focus – Desktop Application
  Iteration 1
    Desktop application framework
  Iteration 2
    Google app engine connection
    Model refinement
Priorities
  Reduce learning curve in each iteration
  Focus on 1 new technology at a time

## Slide 3: Tracking
Chart: 
| Unit | UAT
Passed | 98 | 10
Failed | 6 | 1
17

## Slide 4: Reflection
What worked?
  Positive customer commitment
  Clear error notification from Hudson
What didn’t?
  Initial time estimation with new technology
Team Issues
  Task reassignment
Risks
  Assumptions on story difficulty – related tasks not started immediately resulting in non completion of tasks