Release 2 Summary
Team Anonymous
Student Number	Team Member Name
7538073	Alexander Covlin
8311382	Michael Munchin
7377495	Luke Durkan
7627505	Darran Kartaschew

Tutor: Renford Law
Version: 1.0
Date: 23/10/2012
# Customer Engagement Summary
The customer has engaged successfully throughout the weekly meetings, and has offered good advise in the following areas:
1. GUI design of the Desktop Application.
  1. Offering advise on the results layouts.
  2. Offering advise of what he would like on the reporting functions.
2. Encouragement of the development of Android based platforms and comparisons to other mobile platform offerings.
The customer also actively engaged in story selection throughout the iteration planning, and the development team took those requirements on-board and attempted their best to deliver them. (Several stories where added for the 4th iteration, most of which were planned for iteration 5).
Engagement with the customer was primarily through the weekly meetings with the occasional email to clarify items, however emails were rare since we got through all items in the meeting with the customer.
Customer appeared to be happy with the progress at each meeting, and didn't really have to drive the direction of development.
Customer was also happy to discuss other matters, including CI setup, overall progress in relation to the bigger picture, etc. Meetings themselves were very relaxed.
# Teamwork Notes Summary
We didn't change too many procedures for the second release, as the current workflow procedures worked well in release 1, (and as a team we developed a releasable product in release 1).
Overall the team worked well, utilising IM (instant messaging) heavily to rapid QA sessions about functionality and how to do things (as part of our knowledge share strategy). Email played a lessor secondary role, mainly reserved for the more formal status reports and group discussions. We also meet face-to-face twice a week to cover any issues during the development.
Planning in some respects was driven by only 1-2 team members with consultation with the customer (who was happy with our planning – it was like we were on the same page as the customer), with input into what was possible by ALL team members in each iteration. (We didn't want to overload the team). Planning discussions also included notes on stories to be developed as well as clarifications on what we were going to do. (Ultimately the plan was an all-round consensus). Also planning in our setup was mainly for the next iteration, but also looking forward to ensure that all task/story dependencies were accounted for.
Code reviews were typically done 2 days before meeting with the customer to ensure we had something to deliver and demonstrate and also ensured that the team understood the entire setup of the engine and applications. We also did not enforce the original author of the code to fix bugs, trivial items would be fixed by the reviewer (and additional unit tests written to take into account the fixed bug).
We typically enforced the notation that who ever wrote the code for a section, would not write the unit tests for that some section of code. This was relaxed for the UI and UAT on Android due to the extreme learning curve with Android development. This however did not extend to the shared non-UI class tests on Android. (So things like the solar setup classes, and solar results classes, etc – anything not UI based). Currently we have over 550 unit tests and approx 75 UATs, which enforces the unit testing side of Agile/XP.
We used Hudson heavily for CI over the course of the application development cycle, and while it was difficult to get working with Android Test Harness, we managed to do so. Hudson was also configured to build within 15 minutes of a commit to GitHub, offering true continuous integration. Additionally, through Hudson we kept track of “Who broke the build” the most, and especially what tests were failing.
# Release 2 Change Log
The main changes from release 1 to release 2 were:
- Development of the Android Based Application.
- Addition of tariff information into the calculations
- Export of additional information like efficiency rates, power generation, investment rates, etc. so they are visible by the user (and not hidden in the calculation engine).
- Ability to save and restore the current result sets for future analysis.
- Ability to generate reports for printing on the desktop application.
# System Design
The Main calculation engine consists of a single SOAP based web service (with a single API call) to calculate all the information which is returned as a simple XML document.
GAE also hosts a number of data store components that allows sharing of inverter, location, panel, and tariff information. These are hosted as separate servlets on GAE, which allows upgrading of single components without impacting on other sections of the servlets hosted on GAE.
Both applications were developed around the same Wizard based paradigm in which the user steps through a series of steps inputting information. This was done to lessen the information load on the user of the system. We believe this was the correct approach in such a data heavy application. (This also made working on sections of the application easier as different people could work on different sections of the application with little fear to breaking someone else's work).
The original design of the desktop application was to separate any non UI code from UI code to allow sharing of items like class files, client connection class files, etc which lead to an extensible setup. (The main objective was to share as much code between our two user applications – however due to differences on the Android platform, this wasn't possible). Our build scripts still build a client application library JAR file that other applications can use to talk to our service with ease!
The Android application makes the most of the Android platform as well as sensors available for things like GPS, compass etc.
The Desktop application does have some additional functionality over Android, in the ability to display a report for easy printing. (Printing support is lacking on Android and requires the use of 3rd party libraries – due to the design, we could do this in future if we had time/energy).
System UML diagrams are located in the /Documentation/Diagram folders for each part of the system.
# Server Design
The Main calculation engine consists of a single SOAP based web service (with a single API call) to calculate all the information which is returned as a simple XML document.
This is the SolarCalculator class file.
GAE also hosts a number of data store components that allows sharing of inverter, location, panel, and tariff information. These are hosted as separate servlets on GAE, which allows upgrading of single components without impacting on other sections of the servlets hosted on GAE.
The main SOAP library is JAXB based and we utilise traditional servlet setups on GAE. (Which incidentally GAE doesn't natively support, you need to write them yourself).
# Application Design
Both Desktop and Mobile Application are based on the Wizard paradigm to let the user navigate through the application with ease.
The Main application classes, hold a list of sub-panels in the application, and will display these in order, as the user navigates through the application (via the Next/Back buttons). Navigation ceases in the event of non-invalid input as well.
The main differences in the two applications are the libraries used to talk to the service on GAE.
The desktop application uses the traditional JAVA JAXB libraries, which developed several connection libraries based on the exported WSDL documment. There is nothing really special in this part of the application. The application also uses JAXB to store the results of the calculations into files on the local harddrive. (We decided not to use some form of cloud storage engine due to privacy concerns).
Android application development was hindered due to Android not having JAXB compatible support. (which meant not sharing a lot of code). On Android, we utilised both KSOAP2 for SOAP transport and SimpleXML for XML to POJO conversion as needed. (Note: The main call that sends a complete SolarSetup and returns a SolarResult reply is done manually bypassing the use of KSOAP2 due to limitations in KSOAP2, hence the raw HttpConnection calls). (Note: while KSOAP2 has it's own XML Marshalling engine, it is very limited compared to what SimpleXML offers). On Android, all results are saved to a local SQLite database instance automatically on return of a result, however these can be managed via the main application menu if needed.
Mapping utilised both OpenStreetView and GoogleMaps for Dekstop and Android platforms respectively.
Incidentally both desktop and mobile use the same charting library for the graphs, which made development and support each one a little easier. (jFreeChart on desktop and aFreeChart on Android).