Release Plan
Team Anonymous
Student Number	Team Member Name
7538073	Alexander Covlin
8311382	Michael Munchin
7377495	Luke Durkan
7627505	Darran Kartaschew

Tutor: Renford Law
Version: 1.4
Date: 2/10/2012

# Release 1
Delivery date: 19-Sep-2012	Total Story Points:36
This release is to deliver a basic system that can be utilised from a desktop environment, which is able to take inputs from the user and display the expected savings amounts, as well as information about the system in general
## Basic Solar Panel Cost Output
The system will be able to take the raw input from a user and display a basic cost analysis based on the input. This input will be all from the user. This will not give the user any options from the database. They will enter all the costs and kW values. The output what the system can produce, how much the system will cost and how much the system will save the user.

Story ID	Story Title	Story Points
1	Hardware cost input	1
3	System Size input	1
5	Input Panel Distribution	1
7	Input Panel Efficiency data	1
9	Panel lifetime input	1
12	Tariff rate input	1
15	Input inverter efficiency	1
19	Inverter lifetime input	1
20	Monthly power usage input	1
29	Display monthly savings	4
34	System Infrastructure	2
35	CI Services	2
36	Desktop Application	1
	Story Point Sub-Total:	18

## Improve user interface
The system will give the user options from the database so they can create a solution based on existing equipment. This will allow a user to select a more realistic solution with current technology limitations in place. The user will still be able to enter their own values if the desire.

Story ID	Story Title	Story Points
2	Hardware cost fetching	4
4	System Size fetching	1
6	Efficiency loss calculation	2
8	Efficiency loss data fetching	1
10	Panel lifetime fetching	1
16	Factoring in inverter cost	1
17	Daily power usage input	1
18	Average daytime hourly power usage	1
21	Auto-fill roof area percentages	1
25	Location input	4
30	Display cumulative annual savings	1
	Story Point Sub-Total:	18

# Release 2
Delivery date: 24-Oct-2012	Total Story Points: 37
This release is to further refine the model in which the estimations are made, by including environmental factors, location information. This release will also improve the reporting functions of the product. Release 2 will also include the mobile application for remote usage of the application.
## Model Refinement and Mobile Development
The system will be able to give a more accurate cost analysis of the system by taking into account environmental factors and location information. It will allow the user to not only see the lifetime of the panel but the estimated efficiency of the panel over its lifetime as well as being able to see the Tariff rates from different suppliers in their area.

Story ID	Story Title	Story Points
11	Display estimated efficiency over life	4
13	Tariff Rate Fetching	4
14	Display Power Generation	4
27	Average daylight hours for location	2
22	Mobile Application (part A)	8
	Story Point Sub-Total:	22

## Mobile Development
The system will be accessible from the Android mobile platform so users will be able to access this product through a portable system, which will allow for location fetching through GPS, now common on most smart phones. This feature will also include the ability to print reports on the desktop version of the system, for customers who want to take system details with them.

Story ID	Story Title	Story Points
22	Mobile application (part B)	8
24	Location fetching	1
26	Printing reports	2
32	Efficiency checking	2
33	Display panel output	2
	Story Point Sub-Total:	15

# Release 3
Delivery date: 28-Nov-2012	Total Story Points: 36
This release is about expansion of the model and system capabilities, in that estimations can be saved and compared on both desktop and mobile. The model will also be refined to handle commercial setups for large businesses such as factories.
## Solar Panel configuration storage

Story ID	Story Title	Story Points
23	Saving Reports	8
28	Compare two configurations	8
	Story Point Sub-Total:	16

## Industrial and Commercial
This will allow the system to handle industrial and commercial setups where multiple panel arrays with multiple inverters, battery systems being present. This will allow the system to be utilised by the SMB sector in addition to home users.

Story ID	Story Title	Story Points
31	Commercial Setups	16
	Story Point Sub-Total:	16

# Delivery Schedule
Week 6 / Aug. 28/29	Week 7 / Sep. 4/5	Week 8 / Sep. 11/12	Week 9 / Sep. 18/19	Mid-Semester Break	Week 10 / Oct. 2/3	Week 11 / Oct. 9/10	Week 12 / Oct. 16/17	Week 13 / Oct. 23/24
Iteration 1		Iteration 2			Iteration 3		Iteration 4
Release 1 / Sept. 18 / 19					Release 2 / Oct. 23 / 24

Estimated velocity is 35 story points per release.
Release 1 = 36 Story Points
Release 2 = 37 Story Points